## Slide 1: First Link: What We’ve Learned So Far How to better prepare and other stuff…..
BAC Academy – October 8, 2015
Presented by:
David O’Neill, CIO – Community Colleges of Spokane
Lisa Hjaltalin, CFO – Community Colleges of Spokane
Andy Duckworth, Project Manager – Tacoma
Janice Stroh, Director Financial Services - Tacoma

## Slide 2: The “Six Things” (Make sure these really work before going live…)
Admit and Register Students
  - Data Conversion of Student Records
  - Assess Tuition and Fees
Award Financial Aid
  - Data Conversion of Prior Period Aid
Disburse Financial Aid
  - Priority Application of Financial Aid and Scholarships
Collect Tuition and Fees
  - Refund Financial Aid – Higher One & Refund Tuition – AP
  - Data Conversion of Student Accounts
  - Item Types!!!!!!!
  - 3rd Party Agency Accounts
Purchasing
  - Data Conversion – Vendors, Open PO’s
  - P-Card – Reconciliation, Approval Flow
Payroll
  - Data Conversion – Payroll Jobs and Benefits
  - Faculty Workload

## Slide 3: A Little Deeper From a Business Officer’s Perspective….
Chart of Accounts:
Demand the COA is changed to reflect actual Department rather than function
Review cross walk from Legacy Org’s to Department ID’s for completeness
Test conversion of Legacy GL data into PeopleSoft – including beginning balances – match to Legacy trial balance
All Chartstrings related to Grants and Projects MUST have a project ID
It’s okay if the Chartstrings are different than in Legacy – it’s accrual accounting
Understand Chartstring fields – much training needed for users
Data Conversion:
TEST, TEST, TEST, TEST data conversion before go-live using production configuration – understand the conversion parameters

## Slide 4: A Little Deeper….
Security:
It won’t be right – be prepared with “crisis management” response to requests
Roles are Global and much work needs to be done before they will be right
Roles currently lack proper internal controls – expect to mitigate with process
Be flexible – take realistic approach to who should really be able to do what
Business Process Workflow:
Strive for “best practice” even if it is not how you do it now!!!!
Think about what makes sense when deciding who should do what
Be prepared for a lot of change!

## Slide 5: A Little Deeper….
Admit and Register Students:
Many issues with data conversion, GPA’s, multi-part courses, prerequisites
Lab and Course Fees did not convert
Whole programs did not convert
Canvas – Learning Management System – courses did not covert well
Award Financial Aid:
Many problems with converted data
Problems with converting Summer Quarter aid
SAP not working consistently
Some manual packaging and awarding required

## Slide 6: A Little Deeper….
Payroll:
Cleanup/eliminate old unused jobs
Validate all Combo Codes before Go-Live – have one for every job on each staff
Understand the lengthy 40+ payroll processes that must be run to completion to confirm a payroll cycle
Validate all converted data for year to date totals before Go-Live including PEBB and HCA
Start a communication and training campaign with managers and supervisors regarding changes to approval of time and absences (once time is submitted you can’t change it) before payroll cut-off time/absence approval is “locked”
Shift and overtime must be on time sheets – and approved by manager – before it will be paid
Be prepared for the change of duties between HR and Payroll

## Slide 7: A Little Deeper….
Payroll (con’t):
Faculty workload contracts very slow manual process
Work study students - manual process to set them up for payroll processing
Student Financials:
Item Types, Item Types, Item Types!!!!!!!
Not all 3rd Party (agency) Accounts or any scholarships were converted – expect lengthy process to build
Clean up, write off and then validate converted student account data – much manual clean up!
Test Higher One – or your College’s refund disbursement process, including bio/demo file transmission
Expect changes to business processes, many which will require security role changes – such as assigning student waivers, dropping students for non-payment and applying lab and course fees to class sections

## Slide 8: A Little Deeper….
Projects ID’s:
Every Department ID in fund 145, 147, 057, 060, 253, 357 and 999 needs a project ID and activity codes
Grants/Contracts:
Did not convert well – suggest grant accounting staff, with Ciber help – enter them utilizing appropriate set up
Use the Department ID for the grant manager or PI for Commitment Control purposes
Anticipate a lot of clean up – especially under the current COA (fix the COA!)
Budgets:
There must be a budget for every Chartstring where an expenditure might occur – include all funds not just State funds down to sub-object level
Zero amounts work for “track with budget” function but dollar amount needed for “control with budget”

## Slide 9: A Little Deeper….
Purchasing:
Review Suppliers Master records prior to conversion – verify top 50-100 and obtain W9’s from them. Get a crosswalk table from SBCTC (or CCS) to show how databases were merged.
Start using legal names for Requisitions/PO’s rather than DBA’s
Get P-Cards out to all possible users before Go-Live – will be unable to issue new cards for 7-10 days after Go-live
Validate the converted purchasing records – Open PO’s, P-Card information, much conversion done manually (Excel to CI upload)
Travel:
Have staff set up a vehicle immediately so travel reimbursements can be made
Review per diem rates – not updated yet for 10/1/15 changes
Establish a travel delegation notification system within college – get them set up

## Slide 10: A Little Deeper….
Accounts Payable:
Double check the posting of a voucher before it is saved – once saved it cannot be changed
For bills such as utility bills set them up as tax exempt – otherwise the system wants to charge use tax
Keep the distribution of expenses simple!
Verify that the system is charging the correct use tax rate
General Ledger, Cash Management, Fixed Assets:
Clean up and inactivate any account and prog/org not being used
Validate all chartstrings being converted before Go-Live!
Have a good fixed asset spreadsheet with dates, accumulated depreciation, etc.
Test thoroughly the ACH process through Payment Gateway before Go-Live, pay close attention to file transfer

## Slide 11: . . . . from the CIO’s Perspective
The Tech of it . . . .
  Role Based Data Security
    a. Pre Go-Live
    i. Initial definitions
      ii. Adequate access
      iii. Validate and test
    b. Post Go-Live
      i. Change requests/approvals
      ii. Hierarchy – College vs SBCTC
      III. Centralized vs Decentralized

## Slide 12: . . . . from the CIO’s Perspective
The Tech of it . . . . (cont’d)
  Role Based Data Security . . . . (cont’d)
    c. Data Governance
    i. Data Stewards
      ii. Data Custodians
      iii. Data Security Tech’s
      iv. Information Security Officer
    . . . . . . . Define as precisely as possible by position & name, document, test, adjust and test again before Go-Live . . . . . . . .
Notes: Data Steward is an executive level person who oversees the proper management of data and data conversion.

## Slide 13: . . . . from the CIO’s Perspective
The Tech of it . . . . (cont’d)
  2. Peripheral systems retained
    a. Reiteration: “ERP Centricity”
    b. Reduce/eliminate redundancy
    i. Data
      ii. Processes
      iii. Support
    . . . . . . . Now is the time to eliminate outdated, marginally used and dysfunctional applications . . . . . .
Notes: Peripheral systems – ditch as many as possible.
Example of having one data element that isn’t covered anywhere else.

## Slide 14: . . . . from the CIO’s Perspective
The Tech of it . . . . (cont’d)
  3. Infrastructure
    a. Bandwidth to the Internet
      i. Switch configurations
      ii. Guest Net, wireless or similar
    b. Browser configurations
    c. Time-out constraints
    . . . . Monitor network response times to the user’s site, note application response times by task and page . . . differentiate . . .
Notes: Spokane doubled their bandwidth to system to ensure that the infrastructure was adequate.
Went through all their switches and all of their routers.

## Slide 15: . . . . from the CIO’s Perspective
The Tech of it . . . . (cont’d)
  4. User Accounts
    a. Network, Mail, Canvas, and others
    b. ctcLink - AYA
    c. Single Sign-on
    d. Password resets
    . . . . . . Be prepared for surprises as well as repetitive repeat requests . . . . .

## Slide 16: . . . . from the CIO’s Perspective
The Tech of it . . . . (cont’d)
  5. User Support Services (helpdesk)
    a. Single point of tech contact for all
    b. Coordinates/creates/publishes all training materials
      i. Coordinates all materials with SBCTC
      ii. QRG’s, video’s, cheat sheets, business cards, sessions
    c. Documents all tickets
    d. Escalates to SBCTC and coordinates closed tickets
    . . . . . . Without a ticket the issue does not exist . . . . . .

## Slide 17: . . . . from the CIO’s Perspective
B. The Project Management of it . . . .
  Pre Go-Live
    a. Go/No-Go Decision
    i. Clear parameters must be met prior to the decision point
      ii. Not met? – Don’t Go!
    b. Communications
      i. Internal – simple, factual, regular (don’t sugar coat it)
      ii. External – who has “the voice”
      III. College to Project Staff

## Slide 18: . . . . from the CIO’s Perspective
B. The Project Management of it . . . .
  Pre Go-Live . . . . . Cont’d
    c. Data validation
    i. Adequate time to do so, repetitively
      ii. Coordinate cross pillar
    b. Training
      i. In a working system with recognizable data
      ii. Self paced as well as project staff lead
      III. Documentation, QRG’s, video’s etc. . . .
      . . . . . Don’t get short changed . . . . get sufficient time!
Notes: 8 data validation cycles and it still didn’t work.

## Slide 19: . . . . from the CIO’s Perspective
B. The Project Management of it . . . . (cont’d)
  2. Cut over “Weekend”
    a. No cots, no all-nighters, no sleep overs
    b. Get a schedule
    c. PM as central communication
    d. If the data isn’t what it should be “call it!”
    . . . . . . Dirty data kills! . . . . . .
Notes: If the data conversion is not accurate do not go live.

## Slide 20: . . . . from the CIO’s Perspective
B. The Project Management of it . . . . (cont’d)
  3. Post Go-Live
    a. Staff the helpdesk – phones & online
    b. Walk up’s strategically located on site
      i. Staff
      ii. System access - machines
    c. Communicate
    . . . . . Be visible, be heard, be creditable, be patient . . . . .
Notes: Need a coordinated communication campaign.

## Slide 21: . . . . from the CIO’s Perspective
B. The Project Management of it . . . . (cont’d)
  3. Post Go-Live . . . . (cont’d)
    a. Collaboration is power
    b. Single Workspaces Accelerate
      i. Training
      ii. Problem solving
    c. Consider One Stop Shop - Role Out
    d. Put in a ticket and track it to the end
    . . . . . Work together, share, collaborate and succeed . . . . . .

## Slide 22: Questions?